## Slide 1
PETRONAS
© 2025 Petroliam Nasional Berhad (PETRONAS) | 5
REVISED PLAN
@ 14th May 2026
SUBSURFACE
ERMAI Programme • LWD Technology • Log QC • BCO M1

## Slide 2
OVERVIEW
SUBSURFACE
PETRONAS | © 2025 Petroliam Nasional Berhad (PETRONAS)
01
ERMAI Log Conditioning – Jurassic
Expedite PP deliverables; slide deck + SPE paper
02
LWD and ERMAI Introduction
Promote LWD & ERMAI RTP to host authority for drilling & DA efficiency
03
ERMAI Interpretation (QC)
QC YZR clastic & carbonate logs; reduce redo interpretation time
04
ERMAI BCO (M1)
KL-led BCO milestone for M1 deployment

## Slide 3
01
ERMAI Log Conditioning – Jurassic
SUBSURFACE
Owner
Fahmi
OBJECTIVE
To expedite PP deliverables for Jurassic study
KEY DELIVERABLES
Slide presentation — methodology & value creation
SPE paper / abstract (combined with Jurassic study)
STATUS / NOTES
SPE paper / abstract: IN PROGRESS
FOCUS
Adoption & stakeholder buy-in Timely delivery of PP documents Integration with wider Jurassic study
📅 In Progress — Target: End of May 2026
PETRONAS | © 2025 Petroliam Nasional Berhad (PETRONAS)

## Slide 4
02
LWD and ERMAI Introduction
SUBSURFACE
Owner
Ismail / Fahmi
OBJECTIVE
Promote application of current technology (LWD & ERMAI RTP) to host authority to improve drilling & Data Acquisition efficiency
KEY DELIVERABLES
LWD vs Wireline comparison pack
Pilot test proposal for LWD
ERMAI RTP introduction material
Workshop / meeting session with TOC
PLAN / ACTIVITIES
Discuss LWD application for Garraf with well team
Prepare detailed LWD vs Wireline comparison (pros, time & cost savings)
Convince for pilot test LWD
Introduce ERMAI: LWD integration with ERMAI RTP (future autonomous operation)
Conduct workshop / meeting with TOC
FOCUS: Adoption & Stakeholder Buy-in — Target: Q2 2026
PETRONAS | © 2025 Petroliam Nasional Berhad (PETRONAS)

## Slide 5
03
ERMAI Interpretation (QC)
SUBSURFACE
Owner
Ismail
KEY DELIVERABLES
ERMAI log QC output for YZR (clastic & carbonate reservoirs)
PLAN / ACTIVITIES
ERMAI log QC for YZR — clastic & carbonate reservoirs
Apply QC to reduce redo interpretation time
KEY EMPHASIS
Time saving — avoid rework
QC applied to YZR logs will reduce redundant reinterpretation cycles, directly improving throughput for the subsurface team.
⏱ TIME SAVING
Reduced Redo Cycles
Avoids rework on YZR interpretation
🎯 QUALITY
Consistent Log QC
Standardised YZR clastic & carbonate
📤 OUTPUT
QC Report
For both clastic & carbonate reservoirs
PETRONAS | © 2025 Petroliam Nasional Berhad (PETRONAS)

## Slide 6
04
ERMAI BCO (M1)
SUBSURFACE
Owner
KL Lead
MILESTONE OVERVIEW
Business Case Outline (BCO) — M1
The ERMAI Business Case Outline for M1 marks a key decision gate, defining the value proposition and deployment roadmap for ERMAI technology as part of Petronas's digital transformation.
KEY DELIVERABLES
NOTES
Details to be confirmed by KL Lead (pending further briefing)
Status: Awaiting KL Lead update Next steps: internal alignment
STATUS: PENDING
PETRONAS | © 2025 Petroliam Nasional Berhad (PETRONAS)

## Slide 7
SUBSURFACE — SUMMARY
01
ERMAI Log Conditioning – Jurassic
👤 Fahmi
In Progress
02
LWD and ERMAI Introduction
👤 Ismail / Fahmi
Q2 2026 Target
03
ERMAI Interpretation (QC)
👤 Ismail
Time Saving Focus
04
ERMAI BCO (M1)
👤 KL Lead
Pending KL Update
PETRONAS | © 2025 Petroliam Nasional Berhad (PETRONAS)
REVISED PLAN @ 14th May 2026